| Student Name | Oluwatosin Olajubu |
| --- | --- |
| Reg. No | C11/26/CGRCE/17602 |

Evidence Bundle 4

AUP Communication & Training Plan

NexusTech Solutions | GRC102 – Information Security Governance | Week 2

1. Rollout Objective

The rollout will move the AUP from an approved document to understood and evidenced behaviour. Communication will be role-specific, training will be mandatory for in-scope personnel, and effectiveness will be measured rather than assumed from email delivery.

2. Communication and Training Plan

| Audience | Key message | Channel | Owner | Timing | Acknowledgement | Success measure |
| --- | --- | --- | --- | --- | --- | --- |
| General employees | What acceptable use means; prohibited activities; personal cloud/software restrictions; incident reporting. | All-hands launch; email; intranet; mandatory e-learning. | Information Security + HR | Day 1–7 | Digital attestation after module | ≥95% completion and ≥90% knowledge-check pass rate. |
| IT / Helpdesk | AUP technical implications; access, software, endpoint and incident-reporting expectations. | Technical briefing; procedure walkthrough; LMS module. | Information Security + IT Director | Day 3–10 | Training attendance + attestation | 100% completion; 100% of sampled tickets align with procedure. |
| Managers | Manager accountability; approvals; escalation; handling repeated non-compliance. | Manager briefing; intranet manager pack; email. | Information Security + HR | Day 5–10 | Manager acknowledgement | ≥95% acknowledgement; escalation routes understood. |
| HR / People team | Policy breach handling, retraining and disciplinary escalation. | HR workshop; policy pack. | Information Security + HR | Day 5–10 | Acknowledgement | 100% completion; documented escalation workflow. |
| New joiners | Core AUP expectations before system access or within onboarding window. | Onboarding LMS + acknowledgement. | HR + IT | Ongoing | Electronic attestation | 100% acknowledgement before/at onboarding checkpoint. |

3. Rollout Timeline

| Timing | Activity | Output |
| --- | --- | --- |
| Day 1 | CEO announcement and intranet publication | Visible executive sponsorship and published policy |
| Days 2–7 | Mandatory learning module and knowledge check | Training records and assessment results |
| Days 3–10 | IT and manager role-based sessions | Role-specific understanding and attendance evidence |
| Day 10 | Attestation deadline and exception follow-up | Signed/digital acknowledgements; exception list |
| Days 11–30 | Targeted reminders and remediation | Outstanding completion closed; repeat issues identified |
| Day 30 | Effectiveness review | Completion, acknowledgement, knowledge and incident trends reported |

4. Non-Compliance and Escalation

Outstanding training or attestation after the deadline will trigger automated reminders, followed by manager escalation. Repeated misunderstanding will result in targeted retraining. Suspected deliberate or material AUP violations will be handled through the security investigation and HR/management escalation process rather than treated as a training-completion issue.

5. Effectiveness Measures

Core measures: training completion rate; acknowledgement/attestation rate; knowledge-check pass rate; number and type of AUP-related incidents; repeat incidents after remediation; and a sample of operational evidence such as software-installation or access tickets. Results should be reviewed after rollout and incorporated into the next policy review.